## Slide 1: Monthly Report
2018-04-23

## Slide 2: Outline
Project progress overview
Quarter 1 Report
Quarter 2 Work Plan
Work done in the past month
Arrangements for the coming month

## Slide 3: Project progress overview
Most of the work for quarter 1 and quarter 2 has been completed, focusing on training content and product function design, as well as communication work；
Currently working on quarter 2’s milestone2 & 3: design left modules and draw the prototype figures of each module.
Next: UI design and advance scene picture drawing work.

## Slide 4: Quarter 1 Report
In the quarter 1 report , we described in detail the completion of the milestones and adjustments, and attached the corresponding links of the outputs.
  （1）We defined our product and conducted relevant researches for this purpose: target user needs research, training theory expert/trainer discussion： https://github.com/xiaoyudi-China/xiaoyudi_iOS/blob/master/Yuudee2ProductProposalV110EN.md
  （2）Based on the theoretical basis, we determined the noun-centered training structure and corresponding corpus through investigation and expert discussion： https://github.com/xiaoyudi-China/xiaoyudi_iOS/tree/master/docs
  （3）We invited a 24-year-old young person with autism to draw more than 20 scene pictures： https://github.com/xiaoyudi-China/xiaoyudi_iOS/tree/master/symbolset
  （4）MRD https://github.com/xiaoyudi-China/xiaoyudi_iOS/blob/master/MRD-V100.md
  （5）Luo Chuan visited Vice Dean of Microsoft Research Asia Lab, Dr. Zhou Ming, who is the Chairman of China NLP consortium. They discussed the feasibility of applying AI technology in understanding and rating the student reaction. Also identify the limited availability of metadata is a obvious challenge.
  （6）Luo Chuan and Yu ChangHong visited Professor Xun Endong in Beijing Language and Culture University. Professor Xun is working on IT execution for Chinese education to foreigners as second language. Professor Xun suggest Yuudee 2 use the character sets identified by YCT (a Chinese capability test standard). Specifically YCT 1, 2 and 3, each responding to 80,150 and 300 words. They are the most frequent used words according through big data analysis and emperical test. We considered his suggestion, and compared the YCT1,2,3 character sets with the recommendation from Therapists. The current selected words are the intersection from both.

## Slide 5: Quarter 2 Work plan
The work of Quarter 2 includes:
  drawing some scene pictures(symbol sets),
  drawing product prototype diagrams,
  UI design and technical architecture,
  developing and integrating data collection and analysis tools, PIADS(no Chinese version)
  providing repositories meeting open source requirements,
  communication.

## Slide 6: Work done in the past month
1、Education module design:
Outputs: product syllabus, training corpus, prototype map design.
Contents：
  (1) Chinese typical grammatical structure extraction: Through in-depth study of Chinese grammar, extract the most typical noun phrase structure, verb phrase structure and sentence structure in Chinese grammatical structure；
  (2) Selection of training language materials: According to the Chinese 492 common vocabularies and YCT vocabulary, the training corpus was selected: noun phrases: 58; verb phrases: 46; sentences: 402;
  (3) Training and quiz course organization: Taking the noun structure as an example, the courses are divided into two categories, training and test classes. Each training class and test class contains 10 items. After the training session, a test session will be performed. The test is passed after 3 consecutive tests with a correct rate of 80%.The verb structure and sentence structure training organization are similar.
  (4) Design of teaching methods: To attract children‘s interest, we present the training corpus in the form of a turntable. With the aid of pictures and animations, children were asked to click on the answers to complete the language structure. Through repeated training, this linguistic structure pattern will be constructed in children's minds.

## Slide 7: Work done in the past month
2、Data collection design
  The statistical indicators are initially listed and the yuudee2 stat 1st draft is given, including the demographic section and the psychometric section.
  Please find here: https://github.com/xiaoyudi-China/xiaoyudi_iOS/blob/master/product_design/Yuudee2%20STAT%201st%20Draft.pdf

## Slide 8: Work done in the past month
3、Quart 1 Communications and Branding
  Blog: Yuudee 2’s willingness
  link：http://www.xiaoyudi.org/?p=2196
  Weibo (like twitter)
  link:
  https://weibo.com/6530669403/profile?rightmod=1&wvr=6&mod=personinfo&is_all=1

## Slide 9: Work done in the past month
4、Research
（1）Invite Prof. Yi Li from Peking University to do project review
（2）Invite Dr. Chen Sinong from Peking University as an information consultant for data collection

## Slide 10: Arrangements for the coming month
1 Data collection function design
2 Reinforcement module design
3 Detailed Product Prototype Diagram
4 Drawing scene pictures
5 UI interaction design